Captionovo

End-to-End Architecture Improvements and Transcription Model Strategy

Document version: 1.0
Generated: 21 June 2026
Scope: Cloud web app, transcription APIs, billing APIs, worker pipeline, and provider strategy

Purpose: This document consolidates the proposed improvements to the current Captionovo architecture and recommends a pragmatic model/provider strategy for the MVP. It assumes the existing monorepo structure: Next.js frontend, Hono backend, Supabase Auth/Postgres/Storage, and a planned job worker.

# Contents

1. Executive summary

2. Current architecture baseline

3. Target end-to-end architecture

4. Improved upload, processing, and billing flow

5. API improvements

6. Data model improvements

7. Worker and pipeline design

8. Transcription model/provider strategy

9. Benchmarking plan

10. Security, retention, and operations

11. Implementation roadmap

12. Key risks and decisions

# 1. Executive Summary

Overall verdict: the current architecture is directionally correct. The separation between frontend, backend API, Supabase, and an async processing worker is the right shape for a transcription product. The main improvements needed before production are around billing correctness, job idempotency, durable processing states, partial completion handling, and storage lifecycle management.

| Area | Current direction | Recommended improvement |
| --- | --- | --- |
| Processing | POST /projects/:id/process queues a project pipeline job. | Make process idempotent and queue only verified uploads. Add confirm-upload before process. |
| Billing | Credit check at project creation and commit usage on pipeline success. | Move to reserve -> commit -> release. Add idempotency keys for usage and Stripe events. |
| Pipeline | Stages exist conceptually; transcript persistence is later in preparing_editor. | Persist transcript immediately after STT. Treat later stages as retryable and partially completable. |
| Storage | uploads and exports buckets exist. | Use deterministic user/project paths and optionally add project_files for source, extracted audio, subtitles, and burned videos. |
| Model | Provider interfaces planned with stubs. | Use Deepgram Nova-3 as default MVP provider, OpenAI as fallback/premium, AssemblyAI as evaluation candidate, self-hosted Whisper later. |

Recommendation: Do not skip credit reservation and idempotency. These two areas prevent the most damaging early production bugs: double deductions, free overuse via concurrent jobs, duplicate processing, and failed retry accounting.

# 2. Current Architecture Baseline

The uploaded documentation describes Captionovo as a cloud web app for transcription, subtitles, and creator repurposing with English, Hindi, and Hinglish support. The repository already has a Next.js frontend, Hono backend, Supabase Auth/Postgres/Storage, and planned worker-based processing.

Browser / Next.js frontend
  - Supabase Auth session
  - Protected routes
  - Upload and project editor UI

Hono backend API :4000
  - Authenticated business APIs
  - Project CRUD
  - Signed upload URLs
  - Processing trigger stub
  - Billing transaction API

Supabase
  - Postgres tables: profiles, projects, speakers, transcript_segments,
    subtitle_segments, repurpose_outputs, exports, credit_transactions
  - Storage buckets: uploads, exports

Worker / processing pipeline (planned)
  - Queue job
  - Extract audio
  - Transcribe
  - Diarize speakers
  - Generate subtitles
  - Generate exports
  - Deduct credits

| Existing strength | Why it is good |
| --- | --- |
| Hono backend separate from Next.js UI | Keeps business logic and service role access outside the frontend. |
| Supabase RLS on user-facing tables | Provides a strong baseline for user data isolation. |
| Provider interfaces planned | Keeps STT/diarization/FFmpeg vendors swappable. |
| Queue/worker architecture planned | Correct for long-running media processing jobs. |
| Credits ledger planned | Correct foundation for a minute-based paid product. |

# 3. Target End-to-End Architecture

┌──────────────────────────┐
                          │        Browser           │
                          │  Next.js Cloud Web App   │
                          └────────────┬─────────────┘
                                       │ Supabase session JWT
                                       ▼
                          ┌──────────────────────────┐
                          │      Hono Backend API     │
                          │ Auth, projects, billing,  │
                          │ signed URLs, process API  │
                          └───────┬──────────┬───────┘
                                  │          │
                         service role      user JWT client
                                  │          │
                                  ▼          ▼
                          ┌──────────────────────────┐
                          │    Supabase DB/Storage    │
                          │ Postgres + uploads/exports│
                          └────────────┬─────────────┘
                                       │ queue job
                                       ▼
                          ┌──────────────────────────┐
                          │     Processing Worker     │
                          │ Pipeline Orchestrator     │
                          └──────┬───────┬───────┬───┘
                                 │       │       │
                                 ▼       ▼       ▼
                             FFmpeg     STT    Diarization
                               │        API       API
                               └────────┬─────────┘
                                        ▼
                             Transcript/Subtitles/Exports

Architecture rule: Keep API and worker deployable as separate processes. API should be optimized for short requests; worker should be optimized for CPU/network-heavy jobs and retry handling.

# 4. Improved Upload, Processing, and Billing Flow

The upload flow should verify the file and reserve credits before enqueuing processing. This prevents users from submitting invalid files or exceeding credit balance through concurrent jobs.

1. POST /projects
   - Create project in draft state.
   - Do not deduct credits yet.

2. POST /projects/:id/upload-url
   - Return a signed upload URL scoped to uploads/{user_id}/{project_id}/source/original.ext.

3. Frontend uploads file to Supabase Storage.

4. POST /projects/:id/confirm-upload
   - Verify object exists.
   - Validate MIME type and file size.
   - Probe duration using FFmpeg/media probe.
   - Estimate required credits.
   - Reserve credits.
   - Mark project as ready_to_process.

5. POST /projects/:id/process
   - Idempotently enqueue one active job for this project.

6. Worker processes stages.
   - Persist partial outputs as they become available.

7. On success
   - Commit reserved credits into actual usage.
   - Mark project completed or completed_partial.

8. On failure
   - Release reserved credits if no billable output exists.
   - If partial output policy allows, commit only agreed billable usage.

| Step | State transition | Billing action |
| --- | --- | --- |
| Create project | none -> draft | No billing action |
| Upload URL | draft -> uploading | No billing action |
| Confirm upload | uploading -> ready_to_process | Reserve estimated credits |
| Process | ready_to_process -> queued/running | No new billing action |
| Transcript ready | running -> transcript_ready | Reservation remains held |
| Completed | running -> completed | Commit reserved credits |
| Failed | running -> failed | Release reserved credits unless partial billable output is delivered |

# 5. API Improvements

| API | Priority | Purpose |
| --- | --- | --- |
| POST /projects/:id/confirm-upload | P0 | Verify uploaded file, probe duration, validate plan limits, and reserve credits. |
| POST /projects/:id/process | P0 | Idempotently enqueue processing only after confirm-upload. |
| GET /projects/:id/processing-events | P0 | Show progress timeline and debug failures. |
| GET /projects/:id/transcript | P0 | Fetch transcript segments separately from project metadata. |
| PATCH /projects/:id/transcript/segments/:segmentId | P0 | Edit one transcript segment. |
| PATCH /projects/:id/transcript/segments/bulk | P1 | Autosave multiple segment edits efficiently. |
| POST /projects/:id/transcript/segments/:segmentId/split | P1 | Split a segment in editor. |
| POST /projects/:id/transcript/segments/merge | P1 | Merge selected transcript segments. |
| PATCH /projects/:id/speakers/:speakerId | P0 | Rename a speaker. |
| POST /projects/:id/speakers/merge | P1 | Merge duplicate speaker clusters. |
| PATCH /projects/:id/subtitles/segments/:segmentId | P0 | Edit subtitle text/timing. |
| PATCH /projects/:id/subtitles/segments/bulk | P1 | Autosave subtitle edits. |
| POST /projects/:id/subtitles/regenerate | P1 | Regenerate subtitles from updated transcript. |
| GET /projects/:id/exports | P0 | List export status and download availability. |
| POST /projects/:id/exports | P0 | Queue export generation. |
| GET /billing/packs | P0 | Return active credit packs from DB. |
| POST /billing/checkout | P1 | Create Stripe Checkout session. |
| POST /billing/webhook | P1 | Receive Stripe events and grant credits idempotently. |

Security rule: All mutation APIs should be scoped by user/project ownership. The backend should never trust a project_id or storage_path without verifying that it belongs to the authenticated user.

# 6. Data Model Improvements

## 6.1 Credit Reservation and Idempotency

| Field / table | Recommended addition | Reason |
| --- | --- | --- |
| profiles | credits_reserved numeric/integer | Prevents concurrent jobs from consuming the same available balance. |
| credit_transactions | transaction_type = reserve/release/usage/purchase/bonus/refund/adjustment | Makes the ledger explainable and auditable. |
| credit_transactions | idempotency_key unique | Prevents duplicate usage deductions or duplicate grants. |
| credit_transactions | project_id nullable | Links usage/reservation to a project. |
| credit_packs | DB-driven active packs | Allows flexible pricing without code deployment. |
| billing_events | stripe_event_id unique | Prevents duplicate Stripe webhook processing. |

## 6.2 Processing Events

processing_events
- id
- project_id
- job_id
- stage
- status: started | completed | failed | retrying | skipped
- message
- metadata jsonb
- started_at
- completed_at
- created_at

## 6.3 Processing Jobs

processing_jobs
- id
- project_id
- job_type: project_pipeline | export_generation | video_render | repurpose_generation
- status: queued | running | succeeded | failed | cancelled
- payload jsonb
- attempts
- max_attempts
- locked_at
- locked_by
- last_error
- idempotency_key unique
- created_at
- updated_at

## 6.4 Project Files

project_files
- id
- project_id
- file_type: source_video | source_audio | extracted_audio | transcript_txt |
             transcript_docx | subtitle_srt | subtitle_vtt | burned_video
- storage_bucket
- storage_path
- mime_type
- size_bytes
- duration_seconds
- created_at
- expires_at

# 7. Worker and Pipeline Design

The worker should treat each stage as a durable step with clear input/output artifacts. The worker should be retry-safe and should persist outputs as soon as they become useful.

Recommended pipeline stages:

1. extracting_audio
   - Download source from storage.
   - Extract audio with FFmpeg.
   - Store extracted audio as project_file.

2. detecting_language
   - Use requested language or provider auto-detect.
   - Normalize to english/hindi/hinglish/multilingual.

3. transcribing
   - Call TranscriptionProvider.
   - Normalize provider output.

4. persisting_transcript
   - Save transcript_segments and word timestamps if available.
   - Mark transcript_ready.

5. diarizing_speakers
   - Call diarization provider or use provider-native speakers.
   - Save speakers and assign speaker_id on segments.

6. generating_subtitles
   - Chunk transcript into readable subtitle segments.
   - Save subtitle_segments.
   - Generate SRT/VTT exports.

7. generating_summary
   - Generate basic summary and chapters if selected.
   - Save repurpose_outputs.

8. rendering_video
   - Burn subtitles into video via FFmpeg.
   - Save MP4 export.

9. finalizing_project
   - Commit credits.
   - Mark completed or completed_partial.

| Failure scenario | Recommended behavior |
| --- | --- |
| STT fails | Mark failed and release reservation. User should not be charged. |
| Diarization fails | Keep transcript, mark completed_partial, allow retry diarization. |
| Subtitle generation fails | Keep transcript and speakers, allow retry subtitles. |
| MP4 burn-in fails | Keep SRT/VTT and transcript, mark video_render_failed, allow retry rendering. |
| Summary generation fails | Keep transcript/subtitles, allow retry AI content generation. |

# 8. Transcription Model / Provider Strategy

Recommendation: For MVP, use a managed transcription API first. Do not start by self-hosting Whisper unless cost experiments prove it is necessary. Your initial bottleneck should be product validation, not GPU operations.

| Provider / model | Recommended role | Why |
| --- | --- | --- |
| Deepgram Nova-3 | Default MVP provider | Strong fit for a credits-based product because it is managed, production-friendly, supports batch/real-time use cases, and current listed pay-as-you-go pricing is attractive for monolingual/multilingual transcription. |
| OpenAI gpt-4o-transcribe | Fallback / premium transcription | Useful for quality comparison, difficult audio, and premium processing. Keep behind the same provider interface. |
| OpenAI gpt-4o-transcribe-diarize | Premium diarization experiment | Useful if you want diarization tightly integrated with transcription. Validate file size and workflow limitations before relying on it for large uploads. |
| AssemblyAI Universal models | Evaluation candidate | Strong managed speech AI platform with language support, diarization, and speech understanding features. Benchmark against Deepgram on Hindi/Hinglish. |
| Self-hosted faster-whisper / WhisperX | Later cost optimization | Good long-term option if volume grows and managed API costs dominate, but adds GPU, scaling, and diarization complexity. |

## 8.1 Recommended MVP Defaults

Environment configuration:

TRANSCRIPTION_PROVIDER=deepgram
TRANSCRIPTION_MODEL=nova-3
TRANSCRIPTION_MODE=batch
DIARIZATION_PROVIDER=provider_native_or_deepgram
FALLBACK_TRANSCRIPTION_PROVIDER=openai
FALLBACK_TRANSCRIPTION_MODEL=gpt-4o-transcribe

Language modes:
- auto
- english
- hindi
- hinglish

Output normalization:
- Always convert provider response into Captionovo's internal transcript format.
- Do not leak provider-specific response shape into DB/frontend.

## 8.2 Provider Interface

interface TranscriptionProvider {
  transcribe(input: {
    audioUrl: string;
    languageMode: 'auto' | 'english' | 'hindi' | 'hinglish';
    diarization: boolean;
    customTerms?: string[];
    callbackUrl?: string;
  }): Promise<{
    provider: string;
    model: string;
    detectedLanguage?: string;
    durationSeconds: number;
    segments: Array<{
      startMs: number;
      endMs: number;
      text: string;
      confidence?: number;
      speakerProviderLabel?: string;
      words?: Array<{
        startMs: number;
        endMs: number;
        text: string;
        confidence?: number;
      }>;
    }>;
    speakers?: Array<{
      providerLabel: string;
      confidence?: number;
    }>;
    rawProviderMetadata?: unknown;
  }>;
}

## 8.3 Why not self-host Whisper in MVP?

| Concern | Impact on MVP |
| --- | --- |
| GPU infrastructure | Requires queue tuning, worker autoscaling, model deployment, and monitoring. |
| Diarization | Whisper alone does not solve speaker labels cleanly; WhisperX/pyannote adds complexity. |
| Operational cost | Idle GPU cost can be worse than managed API cost at low/medium volume. |
| Time to market | You may spend weeks on infra before validating if users pay. |
| Hindi/Hinglish quality | Still requires benchmarking and post-processing. |

# 9. Benchmarking Plan

Before locking the default model permanently, test providers on real target data. The benchmark should represent the exact audio quality and language mix your users will upload.

| Dataset bucket | Count | Purpose |
| --- | --- | --- |
| English creator videos | 10 | Baseline accuracy and subtitle timing. |
| Hindi videos | 10 | Hindi transcription and formatting quality. |
| Hinglish videos | 10 | Roman Hinglish consistency and code-switching behavior. |
| Noisy phone recordings | 5 | Robustness to poor audio. |
| Multi-speaker podcasts/interviews | 5 | Speaker diarization and speaker switching. |
| Videos with background music | 5 | Creator-content realism. |

| Metric | How to evaluate |
| --- | --- |
| WER / manual accuracy | Human review of transcripts against ground truth or manually corrected output. |
| Speaker accuracy | Check whether speaker changes and labels are correct enough for editing. |
| Timestamp quality | Subtitle timing and click-to-play alignment. |
| Hinglish output consistency | Check whether output is useful in Roman Hinglish and not randomly switching scripts. |
| Cost per hour | Provider billed cost including diarization/add-ons. |
| Processing time | Total time from queued to transcript_ready. |
| Failure rate | Provider errors, timeout rate, unsupported file issues. |

# 10. Security, Retention, and Operations

| Area | Recommendation |
| --- | --- |
| Storage paths | Use uploads/{user_id}/{project_id}/source/original.ext and exports/{user_id}/{project_id}/... |
| Service role | Keep only in backend/worker. Never expose to frontend. |
| MIME validation | Allow only known audio/video formats and verify server-side. |
| File size/duration limits | Enforce by plan after confirm-upload. |
| Rate limits | Rate-limit upload-url, confirm-upload, process, and export endpoints. |
| Retention | Free: short source retention; paid: longer retention; allow delete source after processing. |
| Cleanup worker | Delete expired source media/exports and mark expired exports in DB. |
| Audit logs | Track project delete, export generation, media deletion, and billing actions. |

# 11. Implementation Roadmap

| Phase | Scope | Deliverables |
| --- | --- | --- |
| P0.1 Backend safety | confirm-upload, duration probe, reservation, idempotent process, events | Verified uploads, safe billing reservation, visible progress. |
| P0.2 Real transcription | FFmpeg extract, Deepgram provider, persist transcript | Transcript generated and visible in editor. |
| P0.3 Speakers/subtitles/exports | Diarization, subtitle segments, SRT/VTT/TXT/DOCX/PDF exports | Usable transcription and subtitle workflow. |
| P0.4 Billing foundation | DB-driven packs, Stripe checkout, webhook idempotency | Users can buy credits safely. |
| P1 Creator value | Burned MP4, summary, chapters, repurpose outputs, watermark | Product becomes creator-focused and monetizable. |
| P2 Scale | BullMQ/Inngest, worker autoscaling, email notifications, more providers | More reliable high-volume processing. |

# 12. Key Risks and Decisions

| Decision / risk | Recommended decision |
| --- | --- |
| When to deduct credits? | Reserve after confirmed upload; commit on success; release on failure. |
| What if one stage fails? | Preserve partial outputs and allow stage-specific retry. |
| Which transcription model first? | Deepgram Nova-3 as default MVP provider. |
| Should OpenAI be used? | Yes, as fallback/premium or benchmark provider, not necessarily default. |
| Should Whisper be self-hosted? | Not in MVP; revisit after usage volume and cost data. |
| How to handle duplicate retries? | Use idempotency keys for jobs, credits, exports, and Stripe events. |
| How to keep pricing flexible? | Use DB-driven credit_packs and plan limits. |
| How to handle 15-20 speakers? | Tag top speakers by speaking time; leave the rest as Person_X; allow merge/rename. |

# 13. Source Notes

This document was prepared from the current Captionovo repository documentation and architecture discussion, plus current public provider documentation reviewed during model selection.

| Source | Used for |
| --- | --- |
| AGENTS.md | Current repo structure, built features, Supabase setup, current routes, and next priorities. |
| README.md | Monorepo overview and route list. |
| transcriber-and-billing-architecture.docx | Existing processing pipeline, billing plan, provider interfaces, and roadmap. |
| backend README | Backend setup, API route baseline, schema overview. |
| frontend README | Frontend auth flow, Supabase session forwarding, app stack. |
| Deepgram pricing/product docs | Nova-3 pricing and STT model positioning. |
| OpenAI speech-to-text docs | gpt-4o transcription and diarization model availability and file constraints. |
| AssemblyAI product/pricing docs | Universal model family, language support, speaker diarization capabilities. |